OpenSSO Development Process
OpenSSO
Version 0.3 (Draft)
Please send comments to: dev@opensso.dev.java.net

This document is subject to the following license:

COMMON DEVELOPMENT AND DISTRIBUTION LICENSE (CDDL) Version 1.0
http://www.opensource.org/licenses/cddl1.php

# Introduction
## Document Status
Project Name	OpenSSO
Document Title	OpenSSO Development Process
Date of Issue	November 9th 2006
Current Version	0.3 (Draft)
Issuing Organization	Sun Microsystems, Inc.
Feedback E-mail	dev@opensso.dev.java.net

## Revision History
Date	Version	Author	Comments
October 6th 2006	0.1	Pat Patterson (superpat7@dev.java.net)	Initial draft
October 9th 2006	0.2	Pat Patterson (superpat7@dev.java.net)	Minor changes in response to feedback

## Summary
This document proposes process for minor and major contributions to the OpenSSO project. This proposed process mirrors the current process used within Sun Microsystems on the Access Manager project. The process will be automated as far as possible, with submissions via forms on the web rather than free-form emails.
## Scope
This document confines itself to the mechanics of the development process rather than issues of governance, coding style etc.

# Bugs/Minor RFE Process
1. Create issue in Issue Tracker
2. Module owner assigns/contributors assign it to themselves Note - contributors who are not committers SHOULD pair up with a committer to ensure that this and subsequent steps are completed as smoothly as possible.
3. Contributor codes fix/enhancement. In the case of a bug fix, this SHOULD include a unit test specific to the bug. If provided, the unit test MUST fail with the pre-fix code, and MUST pass with the post-fix code. The contributor MUST run the automated test suite and verify that the post-fix code passes all tests successfully.
4. Contributor submits diff for code review via web page/script. Script verifies that at least of the following are present and includes them in an email to dev@opensso: / Issue tracker request id / Synopsis / Change description / Reviewers name / Modified files / Code diffs / Unit tests added / If doc changes are needed provide an update on the wiki.
5. Code review approval? Yes - go to 6. No - go back to 3.
6. Contributor submits Change Request Template (CRT) via web page/script. Script attaches change request to issue in Issue Tracker. CRT step is a last chance for participants out of the main code review loop, such as release managers, to intervene.
7. CRT approved? / Yes – go to 8 / No – go back to 3 / Defer - wait and go back to 6. Note – change may be deferred due to impending branch/release/other event.
8. Commit code to source repository, Note - contributors who are not committers MUST submit their code via a committer.

Figure 1: OpenSSO Bug/Minor RFE Process

# Major RFE Process

1. Is this a project-wide change? If yes, go to 2. If no, go to 4.
2. Contributor creates high level arch document and submits it to dev mailing list. A call may be scheduled if necessary. / Note - contributors who are not committers SHOULD pair up with a committer to ensure that this and subsequent steps are completed as smoothly as possible.
3. Architecture approved? If yes, go to 4. If no, go back to 2.
4. Create issue in Issue Tracker
5. Module owner assigns/contributors assign it to themselves
6. Does this RFE need a Software Requirement Specification (SRS)? If so, go to 7. If not, go to 9.
7. Contributor creates SRS, attaches it to issue and submits same to dev mailing list. A call may be scheduled if necessary.
8. SRS approved? If yes, go to 9. If no, go back to 7.
9. Is a Software Design Document (SDD) required? Yes - goto 10. No - goto 12.
10. Contributor creates SDD, attaches it to issue and submits same to dev mailing list. A call may be scheduled if necessary.
11. SDD approved? Yes - goto 12. No – go back to 10.
12. Contributor codes enhancement. This MUST include unit tests. The contributor MUST run the automated test suite and verify that the post-fix code passes all tests successfully.
13. Contributor submits diff to dev@opensso for code review via web page/script. Script verifies that at least of the following are present and includes them in the email. / Issue tracker request id / Synopsis / Change description / Reviewers name / Modified files / Code diffs / Unit tests added / If doc changes are needed provide an update on the wiki.
14. Code review approved? Yes - go to 15. No - go back to 12.
15. Contributor submits CRT.
16. CRT approved? / Yes – go to 17 / No – go back to 12 / Defer - wait and go back to 15. Note – change may be deferred due to impending branch/release/other event.
17. Commit code to source repository, Note - contributors who are not committers MUST submit their code via a committer.

Figure 2: New Major RFE Process (1)

Figure 3: New Major RFE Process (2)